# EMS Leave Approval Workflow - Project Execution Plan

# Project Goal

Implement Manager-based Leave Request and Approval Workflow in EMS.

# Phase 1 – Requirement Analysis

Review Employee, User, Role and Leave modules.

Finalize manager assignment approach.

Define leave approval workflow.

Identify validations and permissions.

# Phase 2 – Database Design

Add ManagerId to Employee entity.

Create LeaveRequest entity.

Link LeaveRequest with Employee and LeaveType.

Create migration and update database.

# Phase 3 – Backend Development

Create DTOs.

Create Repository layer.

Create Service layer.

Create APIs for employee and manager actions.

Configure AutoMapper.

# Phase 4 – Validations

Employee cannot be own manager.

Manager must have Manager role.

Employee must have assigned manager before applying leave.

Prevent manager deactivation when subordinates exist.

# Phase 5 – Employee Workflow

Apply leave.

View leave history.

Track leave status.

# Phase 6 – Manager Workflow

View team members.

View pending leave requests.

Approve or reject leave requests.

Add manager comments.

# Phase 7 – Frontend Development

Apply Leave page.

My Leave Requests page.

Pending Requests page.

Team Members page.

# Phase 8 – Testing

Positive testing.

Negative testing.

Role-based testing.

Approval workflow testing.

# Phase 9 – Deployment

Run migrations.

Deploy APIs.

Deploy UI.

Perform smoke testing.